## Slide 1: R I S K M A N A G E M E N T

## Slide 2: INTRODUCTION
Every project is susceptible to risks
Without effective risk management, even the planned projects become failure
Project manager should anticipate & identify different risks susceptible to the project
He should prepare contingency plans before hand to contain the risk
Risk management
  It aims to reduce the chances of risk becoming real
  Also reduces the impact of a risk that becomes real

## Slide 3: Risk Category 1
Project Risk
Product Risk
Process Risk
Business Risk

## Slide 4
Project Risk:
Risk which affect the project Schedule or Resources
Product Risks
Risk which affect the quality or performance of the software being developed.
Process Risk
Risk related to managerial And technical procedures followed to build the product.
Business Risk
Risks which affect the organisation developing or procuring the software.

## Slide 5: Risk Category 2
Known Risk
Predictable Risks
Unpredictable Risks.

## Slide 6: Barry Boehm Steps in Risk Management

## Slide 7: ACTIVITIES OF RISK MANAGEMENT
3 activities
  Risk Identification
  Risk Assessment
  Risk Mitigation

## Slide 8: RISK IDENTIFICATION
Project manager needs to anticipate the risks in the project as early as possible
After identifying the risks, risk management plans are made
Risk identification is similar to listing down the nightmares by the manager
  Eg: vendors not completing their work on time
  Poor quality work
  Manpower turnover

## Slide 9: RISK IDENTIFICATION [2]
To identify the risks systematically, we have to categorize risks into different classes
Project manager examines the risks in each classes
Identify the risks that are relevant to the project
Categories of risks are
  Project risks
  Technical risks
  Business risks

## Slide 10: RISK IDENTIFICATION [3]
Project risks
  This include problems related to
    Budgetary
    Schedule
    Personnel
    Resource
    Customer related issues
  Important project risk is schedule slippage
  This arises since the software projects are difficult to monitor
  Due to its invisibility it is very difficult to asses the progress

## Slide 11: RISK IDENTIFICATION [4]
Technical risks
  It includes problems related to
    Potential design
    Implementation
    Interfacing
    Testing
    Maintenance
  Technical risks also includes
    Incomplete specification
    Changing specification
    Technical uncertainty
  Most of the technical risks arises due to insufficient knowledge about the product

## Slide 12: RISK IDENTIFICATION [5]
Business risks
  This includes
    Risk of building a product that no one wants
    Losing budgetary commitments
To successfully identify risks, it is good to have a company disaster list
Company disaster list
  Contains all the bad events that have happened to the s/w projects of the company over the years
  This list can be read by the project manager to be aware of susceptible risks to the project

## Slide 13: R I S K A S S E S S M E N T
Objective of risk assessment is to rank the risks in terms of their damage causing potential
Each risk is rated in 2 ways
  The probability of risk becoming real (r)
  The consequence of problems associated with that risk(s)
Based on these two factors priority of each risk is calculated
  P=r*s
    P priority with which the risk should be handled
    r probability of the risk becoming real
    s severity of damage caused if the risk becomes real
If all the risks are prioritized, then the most likely and damaging risks are handled first

## Slide 14: R I S K M I T I G A T I O N
After identifying all risks, plans are made to control the most damaging and likely risks first
Different risks have different containment/control procedures
Strategies for risk containment
  Avoid the risk
  Transfer the risk
  Risk reduction

## Slide 15: R I S K M I T I G A T I O N
Avoid the risk
  Risks can be avoided in several ways
  Risks often arises due to project constraints
  So risks can be avoided by modifying the constraints
  Categories of constraints which give rise to risks
    Process related constraints
    Product related constraints
    Technology related constraints

## Slide 16: R I S K M I T I G A T I O N
Process related constraints
  Risks arises due to following constraints
    Aggressive work schedule
    Budget
    Resource utilization
Product related constraints
  Risks arises due to
    Commitment to challenging product features
    Quality
    Reliability
Technology related constraints
  Risks arises due to
    Use of certain technology

## Slide 17: R I S K M I T I G A T I O N
Risks can be avoided by
  Discussing with customer to change the requirements
  Giving incentives to the developers to avoid the risk of manpower turnover

## Slide 18: R I S K M I T I G A T I O N
Transfer the risks
  This involves getting the risky components developed by a third party
  Or buying insurance cover etc
Risk reduction
  This involves planning different things to contain the damage due to a risk
    Eg: if there is a risk of manpower turnover, new recruitment can be planned
    Technical risks can be reduced by building a prototype of the technology that you are going to use

## Slide 19: R I S K M O N I T O R I N G & M A N A G E M E N T

## Slide 20: RISK MONITORING
As the project proceeds, risk-monitoring activities commence.
The project manager monitors factors that may provide an indication of the risk
Risk monitoring is a project tracking activity
Objectives
  Assess whether predicted risks occur or not
  Ensure that risk aversion steps defined for the risk are being properly applied
  Collect information that can be used for future risk analysis.

## Slide 21: EXAMPLE: HIGH STAFF TURNOVER
The factors monitored for the above risk
  The general attitude of team members based on project pressures
  Interpersonal relationships among team members
  Potential problems with compensation and benefits
  Availability of jobs within the company and outside it are all monitored

## Slide 22: Other factors monitored
Project manager should monitor the effectiveness of risk mitigation steps.
Suppose that the risk mitigation step taken to resolve manpower turnover is proper documentation
Manager has to monitor the following
  Check whether work products or documents are developed in a timely manner.
  This is to ensure continuity
    Newcomer gets necessary information from these documents, if he is forced to join the software team in the middle of the project

## Slide 23: RISK MANAGEMENT
Risk management is done if the risk mitigation efforts are failed & risk has become a reality
In such a case, if we have followed mitigation strategy, then
  Backup will be available
  Information will be documented
  knowledge has been dispersed across the team.
  Newcomers must be added to the team to “get up to speed.”
  Those individuals who are leaving are asked to stop all work and spend their last weeks in “knowledge transfer mode.”
    This might include
      video-based knowledge capture,
      the development of commentary documents
      meeting with other team members who will remain on the project.

## Slide 24: RMMM plan
A risk management strategy can be included in the software project plan,
The risk management steps can be organized into
  Risk Mitigation Monitoring Management plan.
The RMMM plan documents all work performed as part of risk analysis
It is used by the project manager as part of the overall project plan.

## Slide 25: RISK INFORMATION SHEET
Some software teams do not develop a formal RMMM document.
Each risk is documented individually using a Risk Information Sheet (RIS)
RIS is maintained using a database system
  Creation and information entry
  Priority ordering
  Searches
  Other analysis may be accomplished easily

## Slide 26: RISK INFORMATION SHEET

## Slide 27
Thank You…..